Epworth Team member roles availability in various phase of the implementation

1. Discovery and Planning Phase

- Program Manager: 1 FTE

- Data / Integration Architect: 1 FTE

- Data Engineers: 2 FTE

- Platform Engineer: 0.5 FTE

- Business Analyst: 1 FTE

- Data Scientist: 1 FTE

- BI Analyst: 1 FTE

- Project Sponsors: As required - for Data Governance, Data Mesh 

Data/Integration Architect, Platform Engineer, Business Analyst, Data Scientist, and BI Analyst

2. Platform Setup Phase

- Program Manager: 1 FTE

- Data / Integration Architect: 1 FTE

- Platform Engineer: 0.5 FTE

3. Build, Test, and Deploy Phase

- Program Manager: 1 FTE

- Data / Integration Architect: 1 FTE

- Data Engineers: 2 FTE

- Business Analyst: 1 FTE - – assisting with testing, validation, and Power BI report updates

- BI Analyst: 0.5 FTE – assisting with testing, validation, and Power BI report updates

- Data Scientist: 1 FTE